# CTO Handoff ��� Evida / CasePilot Multi-Window, Menus, Settings & Security

Table of Contents

# CTO Handoff — Evida / CasePilot Desktop Multi-Window, Menus, Settings & Security

## Type dokument

Dette er en repo-tilpasset delta-handoff for eksisterende CasePilot/Evida-kodebase.

Dette er ikke en greenfield-spesifikasjon. Utvikler/Codex skal bygge videre på det som allerede finnes.

Repo:

https://github.com/knutnilsen87-collab/CasePilot

Aktiv app-kode:

evida-core/desktop-tauri

# 1. Executive Summary

Evida er allerede en lokal desktop-app bygget med:

Frontend: React + TypeScript + Vite
Desktop shell: Tauri 2
Backend: Rust commands
Database: lokal SQLite
Bridge: @tauri-apps/api invoke()

Appen har allerede grunnleggende saksmodell, dokumentimport, kildeobjekter, audit trail, Saksrom, kontrollgrunnlag, kronologi, bevismatrise, anførsler, motstrid, risiko og AI-spørsmål knyttet til caseId.

Denne leveransen skal gjøre Evida til et mer profesjonelt desktop-verktøy ved å legge til:

1. Ny sak fra hvor som helst i appen.
2. Case switcher / tidligere saker.
3. Ny sak i nytt vindu.
4. Åpne eksisterende sak i nytt vindu.
5. Standard desktop-menyer.
6. Ekte hurtigtaster.
7. Settings-område.
8. Status-first Security tab.
9. Window-scoped case context.
10. Tydelig aktiv sak i hvert vindu.

Viktigste arkitekturregel:

Hvert Evida-vindu skal eie sin egen aktive sak.
Ingen global activeCaseId skal kunne endre aktiv sak i alle vinduer.

# 2. Current Repo Reality

## Eksisterende viktige filer

evida-core/desktop-tauri/package.json

Frontend/Tauri scripts og dependencies.

evida-core/desktop-tauri/src/App.tsx

Stor hovedfil som i dag holder mye av app state, inkludert:

- selectedCaseId
- casePickerOpen
- activeView
- cases
- documents
- sources
- audit
- importQueue
- drag/drop import
- refresh()
- handleCreateCase()
- importDocuments()
- workroom builders

evida-core/desktop-tauri/src/lib/api.ts

Frontend API wrapper mot Tauri commands, med browser-dev fallback via localStorage.

evida-core/desktop-tauri/src/types.ts

Frontend DTO/type definitions.

evida-core/desktop-tauri/src/components/Sidebar.tsx

Sidebar med view-navigasjon og unlock logic.

evida-core/desktop-tauri/src/components/CaseRoomView.tsx

Eksisterende Saksrom UI.

evida-core/desktop-tauri/src/components/workrooms/*

Eksisterende arbeidsrom for kronologi, bevis, anførsler, motstrid og risiko.

evida-core/desktop-tauri/src-tauri/src/commands.rs

Rust Tauri commands. Mange commands er allerede case-scoped.

evida-core/desktop-tauri/src-tauri/src/db.rs

SQLite schema, DB helpers, field encryption, case/document/source/work item storage.

evida-core/desktop-tauri/src-tauri/src/domain.rs

Rust DTO/domain structs.

evida-core/desktop-tauri/src-tauri/src/lib.rs

Tauri builder og invoke handler registration.

evida-core/desktop-tauri/src-tauri/tauri.conf.json

Tauri config med én default window i dag.

# 3. Det som allerede finnes og skal bevares

Ikke bygg dette på nytt. Bruk eksisterende funksjoner.

Eksisterende frontend API-funksjoner inkluderer blant annet:

getAppStatus
getDatabaseSecurityStatus
createCase
listCases
softDeleteCase
registerDocument
chooseDocumentPaths
listDocuments
listSourceObjects
reindexCaseDocuments
listAuditEvents
recordCaseAiExchange
askCaseAi
listCaseAiMessages
listWorkItems
buildChronology
buildEvidenceMatrix
createArgumentItem
findContradictions
assessRisk
resetTestData
openLocalDataFolder
exportDiagnostics

Eksisterende Rust commands inkluderer blant annet:

create_case
list_cases
soft_delete_case
register_document
choose_document_paths
reindex_case_documents
list_documents
list_audit_events
verify_audit_chain
list_source_objects
reset_test_data
open_local_data_folder
export_diagnostics
get_database_security_status
list_work_items
build_chronology
build_evidence_matrix
create_argument_item
find_contradictions
assess_risk
ask_case_ai
record_case_ai_exchange
list_case_ai_messages

Mange av disse tar allerede case_id eksplisitt. Dette er bra og skal videreføres.

# 4. Current Technical Gaps

## 4.1 Frontend case context

I dag bruker appen i praksis én selectedCaseId i App.tsx.

Dette fungerer i én window-instans, men blir risikabelt når flere vinduer åpnes.

Mål:

selectedCaseId skal erstattes mentalt og strukturelt av windowCaseContext.

## 4.2 Refresh behavior

Dagens refresh() velger preferred case eller første case i listen.

For multi-window må dette endres:

- Hvis vinduet har en caseId og saken finnes: behold den.
- Hvis vinduet har en caseId og saken er slettet/mangler: clear context og vis Saksoversikt.
- Hvis vinduet ikke har caseId: ikke automatisk bind til første sak, med mindre setting sier “Start med siste åpne sak”.

Dette hindrer at et nytt vindu eller en tom state plutselig binder seg til feil sak.

## 4.3 Sidebar

Sidebar har view navigation, men mangler tydelige case actions:

+ Ny sak
Bytt sak
Ny sak i nytt vindu

## 4.4 Multi-window

Tauri config har én default window. Det finnes ikke dedikert window command layer for:

open_new_case_window
open_case_window
focus existing case window
set window title by case

## 4.5 Settings

Settings-område mangler som produktflate.

Sikkerhet må bli en status-first tillitsflate, ikke bare en liste med toggles.

## 4.6 AI-provider safety

ask_case_ai kan bruke ekstern OpenAI-provider hvis OPENAI_API_KEY finnes.

Det må legges inn settings-gate:

- external AI off by default
- confirmation required before external AI
- never send full documents by default
- only source excerpts may be sent

# 5. Product Decision

Evida er en desktop-first legal workspace.

Appen skal oppføre seg som et profesjonelt juridisk arbeidsverktøy:

- standard desktop menyer
- flere vinduer
- tydelig aktiv sak per vindu
- lokal behandling som default
- settings som tillitsflate
- eksplisitt case-scoped dataflyt

Ikke gjør Evida til én lineær webside i en desktop-container.

# 6. Non-Negotiable Architecture Rule

Hvert Evida-vindu skal være bundet til én aktiv sak eller én ny tom sak.
Alle operasjoner i vinduet skal kun gjelde den saken.

Dette betyr:

- Ingen global activeCaseId delt på tvers av vinduer.
- Hvert vindu har sin egen windowCaseContext.
- Alle read/write commands får caseId eksplisitt.
- Import, chat, AI-svar, kilder, readiness og eksport scopes til current window caseId.
- Window title og header viser alltid aktiv sak.

# 7. Target End Product

Når dette er ferdig, skal bruker kunne:

1. Starte ny sak fra sidebar, meny og Ctrl+N.
2. Bytte mellom tidligere saker.
3. Åpne ny sak i nytt vindu.
4. Åpne eksisterende sak i nytt vindu.
5. Importere dokumenter i riktig vindu/sak.
6. Se tydelig hvilken sak hvert vindu tilhører.
7. Åpne Settings fra meny og Ctrl+,.
8. Se sikkerhetsstatus før tekniske valg.
9. Kontrollere ekstern AI, lokal behandling, logging, eksport og tilgjengelighet.
10. Bruke hurtigtaster som faktisk fungerer.

# 8. Definition of Done

[ ] + Ny sak finnes i sidebar.
[ ] + Ny sak oppretter sak i current window.
[ ] Fil → Ny sak fungerer.
[ ] Ctrl+N fungerer.
[ ] Case switcher finnes.
[ ] Fil → Åpne tidligere sak åpner case switcher.
[ ] Ctrl+O åpner case switcher.
[ ] Case switcher viser eksisterende saker med navn, dokumenter, sider, kildedekning og sist åpnet.
[ ] Case switcher kan åpne sak i current window.
[ ] Case switcher kan åpne sak i nytt vindu.
[ ] Ny sak i nytt vindu fungerer fra meny/sidebar/shortcut.
[ ] Eksisterende sak kan åpnes i nytt vindu.
[ ] Hvis valgt sak allerede er åpen, fokuseres eksisterende vindu.
[ ] Ingen to write-vinduer åpnes for samme case i MVP.
[ ] Hvert vindu har egen windowCaseContext.
[ ] Alle imports bruker caseId fra current window context.
[ ] Window title viser riktig saksnavn.
[ ] Header viser riktig saksnavn, saksnummer hvis finnes, readiness og source coverage.
[ ] Native eller in-app desktop menu finnes.
[ ] Menyene Fil, Rediger, Vis, Vindu, Hjelp finnes.
[ ] Innstillinger finnes.
[ ] Ctrl+, åpner innstillinger.
[ ] Sikkerhet-fanen viser status først.
[ ] Ekstern AI er av som default i settings.
[ ] Sending av hele dokumenter er av som default.
[ ] Logging beskytter dokumenttekst og chatinnhold som default.
[ ] Eksport uten kontroll er av som default.
[ ] Tilgjengelighetsvalg påvirker typewriter/autoscroll.
[ ] UI-labels for shortcuts vises bare hvis de faktisk fungerer.
[ ] npm build passerer.
[ ] tauri build passerer.

# 9. Implementation Order

Bygg i denne rekkefølgen:

P1 — Stabil single-window case workflow
1. Refactor selectedCaseId → windowCaseContext.
2. Add CaseHeader.
3. Add + Ny sak in sidebar.
4. Add CaseSwitcher.
5. Add last_opened_at + optional case_number.

P2 — Menus and shortcuts
6. Add desktop menu layer.
7. Add keyboard shortcut manager.
8. Wire Fil → Ny sak, Åpne tidligere sak, Importer dokumenter.
9. Wire Ctrl+N, Ctrl+O, Ctrl+I, Ctrl+F, Ctrl+K, Ctrl+,.

P3 — Multi-window
10. Add Rust/Tauri window commands.
11. Add open_new_case_window.
12. Add open_case_window.
13. Add focus existing window if case already open.
14. Add window title updates.

P4 — Settings MVP
15. Add settings schema/table.
16. Add settings commands.
17. Add SettingsView/SettingsModal.
18. Add Sikkerhet tab.
19. Add Lagring, Saksrom, Tilgjengelighet, Tastatursnarveier.

P5 — Polish and safeguards
20. Screen sharing mode.
21. Export readiness blocking.
22. Logging privacy controls.
23. AI-provider explicit confirmation.
24. Acceptance smoke test update.

# 10. Required Frontend Refactor: Window Case Context

## 10.1 Add type

Update:

src/types.ts

Add:

export interface WindowCaseContext {
  windowId: string;
  caseId: string | null;
  displayName: string;
  caseNumber?: string | null;
  workspaceView: ViewKey;
}

Extend CaseSummary:

export interface CaseSummary {
  id: string;
  name: string;
  case_number?: string | null;
  jurisdiction: string;
  status: CaseStatus;
  document_count: number;
  page_count: number;
  source_coverage_percent: number;
  risk_level: "low" | "medium" | "high" | "unknown";
  updated_at: string;
  last_opened_at?: string | null;
}

Add settings types:

export interface AppSetting {
  key: string;
  value_json: string;
  updated_at: string;
}

export interface SecuritySettings {
  local_processing_default: boolean;
  external_ai_enabled: boolean;
  allow_source_excerpt_sending: boolean;
  allow_full_document_sending: boolean;
  require_external_ai_confirmation: boolean;
  redact_logs: boolean;
  block_export_without_control: boolean;
  screen_sharing_mode: boolean;
}

## 10.2 Add hook

Create:

src/lib/windowCaseContext.ts

Responsibilities:

- identify current Tauri window label
- read initial caseId from window URL/query or backend command
- store caseId only for this window
- expose bindCase(caseSummary, view)
- expose clearCase()
- update Tauri window title when active case changes

Pseudo-shape:

export function useWindowCaseContext() {
  const [context, setContext] = useState<WindowCaseContext>({
    windowId: "main",
    caseId: null,
    displayName: "Ny sak",
    workspaceView: "overview"
  });

  async function bindCase(caseSummary: CaseSummary, view: ViewKey = "caseRoom") {
    const next = {
      windowId: await getWindowLabel(),
      caseId: caseSummary.id,
      displayName: caseSummary.name,
      caseNumber: caseSummary.case_number,
      workspaceView: view
    };

    setContext(next);
    await markCaseOpened(caseSummary.id);
    await setCurrentWindowTitle(next.windowId, `Evida — ${caseSummary.name || "Ny sak"}`);
  }

  function clearCase() {
    setContext((current) => ({
      ...current,
      caseId: null,
      displayName: "Ny sak",
      caseNumber: null,
      workspaceView: "overview"
    }));
  }

  return { context, bindCase, clearCase, setContext };
}

## 10.3 Refactor App.tsx

In src/App.tsx, replace direct reliance on:

selectedCaseId
setSelectedCaseId
selectedCase

with:

windowCase.caseId
bindCase(...)
selectedCase = cases.find((item) => item.id === windowCase.caseId)

Every action should read active case from windowCase.caseId.

Important:

Do not create a shared global activeCaseId singleton.

# 11. CaseHeader Component

Create:

src/components/CaseHeader.tsx

Props:

type CaseHeaderProps = {
  selectedCase: CaseSummary | undefined;
  coveragePercent: number;
  hasDocuments: boolean;
  hasSources: boolean;
  pendingOcrPages: number;
  deviations: string[];
  screenSharingMode?: boolean;
  onOpenCaseSwitcher: () => void;
  onNewCase: () => void;
  onOpenSettings: () => void;
};

Must show:

- active case name
- case number if available
- document count
- page count
- source coverage badge
- readiness badge
- quick action: Bytt sak
- quick action: Ny sak
- quick action: Innstillinger

Readiness rules:

No documents:
Badge: Ikke startet
Message: Start med dokumentene

Documents, no sources:
Badge: Krever kontroll
Message: Dokumenter importert, men mangler sporbare kildeutdrag

Coverage < 80:
Badge: Lav dekning
Message: Ikke klar for trygg analyse

Coverage 80–94:
Badge: Foreløpig
Message: Kan gi foreløpig Saksrom-oppsummering

Coverage >= 95 and no pending OCR:
Badge: Klar for utkastkontroll
Message: Dokumentgrunnlaget er klart for kontrollert arbeid

Screen sharing mode:

- mask case name
- mask document names
- window title: Evida — Aktiv sak

# 12. Sidebar Changes

Current file:

src/components/Sidebar.tsx

Add actions above view list:

+ Ny sak
Bytt sak

Optional secondary action:

Ny sak i nytt vindu

Update props:

interface SidebarProps {
  activeView: ViewKey;
  onNavigate: (view: ViewKey) => void;
  hasDocuments: boolean;
  hasSources: boolean;
  hasAnalysis: boolean;
  onNewCase: () => void;
  onNewCaseInNewWindow: () => void;
  onOpenCaseSwitcher: () => void;
}

Acceptance:

[ ] Sidebar has visible + Ny sak.
[ ] Sidebar has visible Bytt sak.
[ ] + Ny sak does not hide behind advanced workflow.
[ ] User can start new case from anywhere.
[ ] Bytt sak opens CaseSwitcher.

# 13. CaseSwitcher Component

Create:

src/components/CaseSwitcher.tsx

Props:

type CaseSwitcherProps = {
  open: boolean;
  cases: CaseSummary[];
  activeCaseId: string | null;
  onClose: () => void;
  onOpenInCurrentWindow: (caseId: string) => void;
  onOpenInNewWindow: (caseId: string) => void;
  onRenameCase: (caseId: string, name: string) => void;
};

Must display per case:

- name
- case_number if available
- document_count
- page_count
- source_coverage_percent
- risk_level
- updated_at
- last_opened_at if implemented

Actions per case:

Åpne
Åpne i nytt vindu
Gi nytt navn

Behavior:

Åpne:
1. mark_case_opened(caseId)
2. bind current window to selected case
3. refresh documents/sources/audit/workItems for that case
4. navigate to caseRoom if case has documents, otherwise documents
5. close switcher

Åpne i nytt vindu:
1. do not switch current window
2. call open_case_window(caseId)
3. close switcher or leave open

Gi nytt navn:
1. call rename_case(caseId, name)
2. do not change physical folder path
3. refresh cases
4. update window title if renamed case is active

# 14. Backend DB Changes

Update:

src-tauri/src/db.rs

## 14.1 Add columns to cases

Use existing add_column_if_missing() pattern:

add_column_if_missing(conn, "cases", "case_number", "TEXT")?;
add_column_if_missing(conn, "cases", "last_opened_at", "TEXT")?;
add_column_if_missing(conn, "cases", "workspace_path", "TEXT")?;

## 14.2 Add settings table

Inside apply_schema():

CREATE TABLE IF NOT EXISTS app_settings (
    key TEXT PRIMARY KEY,
    value_json TEXT NOT NULL,
    updated_at TEXT NOT NULL
);

## 14.3 Add DB functions

Add:

pub fn rename_case(conn: &Connection, case_id: &str, name: &str) -> Result<CaseSummary>
pub fn update_case_last_opened(conn: &Connection, case_id: &str) -> Result<()>
pub fn set_case_number(conn: &Connection, case_id: &str, case_number: Option<&str>) -> Result<CaseSummary>
pub fn get_setting(conn: &Connection, key: &str) -> Result<Option<String>>
pub fn set_setting(conn: &Connection, key: &str, value_json: &str) -> Result<()>
pub fn list_settings(conn: &Connection) -> Result<Vec<AppSetting>>

## 14.4 Update list_cases/get_case

Return:

case_number
last_opened_at

Update SQL SELECT and CaseSummary mapping.

# 15. Rust Domain Changes

Update:

src-tauri/src/domain.rs

Extend CaseSummary:

#[derive(Debug, Clone, Serialize, Deserialize)]
pub struct CaseSummary {
    pub id: String,
    pub name: String,
    pub case_number: Option<String>,
    pub jurisdiction: String,
    pub status: String,
    pub document_count: i64,
    pub page_count: i64,
    pub source_coverage_percent: f64,
    pub risk_level: String,
    pub updated_at: String,
    pub last_opened_at: Option<String>,
}

Add:

#[derive(Debug, Clone, Serialize, Deserialize)]
pub struct AppSetting {
    pub key: String,
    pub value_json: String,
    pub updated_at: String,
}

#[derive(Debug, Clone, Serialize, Deserialize)]
pub struct SecuritySettings {
    pub local_processing_default: bool,
    pub external_ai_enabled: bool,
    pub allow_source_excerpt_sending: bool,
    pub allow_full_document_sending: bool,
    pub require_external_ai_confirmation: bool,
    pub redact_logs: bool,
    pub block_export_without_control: bool,
    pub screen_sharing_mode: bool,
}

# 16. New Rust Commands

Update:

src-tauri/src/commands.rs

Add:

#[tauri::command]
pub fn rename_case(case_id: String, name: String) -> Result<CaseSummary, String>

#[tauri::command]
pub fn set_case_number(case_id: String, case_number: Option<String>) -> Result<CaseSummary, String>

#[tauri::command]
pub fn mark_case_opened(case_id: String) -> Result<(), String>

#[tauri::command]
pub fn get_setting(key: String) -> Result<Option<String>, String>

#[tauri::command]
pub fn set_setting(key: String, value_json: String) -> Result<(), String>

#[tauri::command]
pub fn list_settings() -> Result<Vec<AppSetting>, String>

## Multi-window commands

Add imports:

use tauri::{AppHandle, Manager, WebviewUrl, WebviewWindowBuilder};

Add:

#[tauri::command]
pub fn open_new_case_window(app: AppHandle) -> Result<CaseSummary, String> {
    // 1. Create default case name: "Ny sak – YYYY-MM-DD".
    // 2. Create case using existing DB function.
    // 3. Mark last_opened_at.
    // 4. Open new window with label case-window-<caseId>.
    // 5. Pass caseId to frontend via query string or initialization state.
    // 6. Set title: Evida — <case name>.
    // 7. Return CaseSummary.
}

#[tauri::command]
pub fn open_case_window(app: AppHandle, case_id: String) -> Result<(), String> {
    // 1. Build label case-window-<caseId>.
    // 2. If app.get_webview_window(label) exists: focus it.
    // 3. Else create new window and pass caseId.
    // 4. Mark last_opened_at.
}

#[tauri::command]
pub fn set_current_window_title(app: AppHandle, window_label: String, title: String) -> Result<(), String> {
    // Find matching window and set title.
}

MVP duplicate-window rule:

If case-window-<caseId> already exists, focus it instead of opening a duplicate write window.

# 17. Register Commands in lib.rs

Update:

src-tauri/src/lib.rs

Add new commands to tauri::generate_handler!:

commands::rename_case,
commands::set_case_number,
commands::mark_case_opened,
commands::get_setting,
commands::set_setting,
commands::list_settings,
commands::open_new_case_window,
commands::open_case_window,
commands::set_current_window_title,

If native menu is implemented, register it in Tauri setup.

# 18. tauri.conf.json

Current config has one default window. Keep it.

Do not predefine all case windows in config.

Case windows should be created dynamically from Rust.

Recommended default window options:

{
  "title": "Evida",
  "width": 1320,
  "height": 860,
  "minWidth": 1100,
  "minHeight": 720,
  "resizable": true,
  "center": true
}

# 19. Frontend API Wrappers

Update:

src/lib/api.ts

Add:

export async function renameCase(caseId: string, name: string): Promise<CaseSummary> {
  return await callTauri<CaseSummary>("rename_case", { caseId, name });
}

export async function setCaseNumber(caseId: string, caseNumber: string | null): Promise<CaseSummary> {
  return await callTauri<CaseSummary>("set_case_number", { caseId, caseNumber });
}

export async function markCaseOpened(caseId: string): Promise<void> {
  return await callTauri<void>("mark_case_opened", { caseId });
}

export async function openNewCaseWindow(): Promise<CaseSummary> {
  return await callTauri<CaseSummary>("open_new_case_window");
}

export async function openCaseWindow(caseId: string): Promise<void> {
  return await callTauri<void>("open_case_window", { caseId });
}

export async function setCurrentWindowTitle(windowLabel: string, title: string): Promise<void> {
  return await callTauri<void>("set_current_window_title", { windowLabel, title });
}

export async function listSettings(): Promise<AppSetting[]> {
  return await callTauri<AppSetting[]>("list_settings");
}

export async function getSetting(key: string): Promise<string | null> {
  return await callTauri<string | null>("get_setting", { key });
}

export async function setSetting(key: string, valueJson: string): Promise<void> {
  return await callTauri<void>("set_setting", { key, valueJson });
}

Browser dev fallback:

Store settings under evida-settings-dev-v1.
Do not pretend browser security status is production-real.

# 20. New Case Behavior

## Same window

Entry points:

Sidebar → + Ny sak
Fil → Ny sak
Ctrl+N

Behavior:

1. If current case has content, confirm if setting requires it.
2. Create new case via existing createCase(name, "NO").
3. mark_case_opened(caseId).
4. bind current window context to created case.
5. Navigate to documents or caseRoom empty state.
6. Update window title.

Default name:

Ny sak – YYYY-MM-DD

## New window

Entry points:

Sidebar dropdown → Ny sak i nytt vindu
Fil → Ny sak i nytt vindu
Vindu → Nytt vindu
Ctrl+Shift+N

Behavior:

1. Call openNewCaseWindow().
2. Backend creates case.
3. Backend opens new Tauri window.
4. Current window remains unchanged.
5. New window loads with caseId.
6. New window shows empty document-start state.

# 21. Existing Case In New Window

Entry points:

CaseSwitcher → Åpne i nytt vindu
Fil → Åpne tidligere sak → Åpne i nytt vindu
Vindu → Åpne sak i nytt vindu

Behavior:

1. Call openCaseWindow(caseId).
2. Backend checks whether case-window-<caseId> exists.
3. If exists: focus it.
4. If not: open new Tauri window.
5. Current window remains unchanged.

# 22. Desktop Menu System

Preferred:

Native Tauri menu

MVP fallback:

In-app DesktopMenuBar component

If native menu is time-consuming, implement in-app menu first, but labels must work.

Create if needed:

src/components/DesktopMenuBar.tsx

Required menus:

Fil
Rediger
Vis
Vindu
Hjelp

Optional:

Innstillinger

# 23. Menu Contents

## Fil

Ny sak
Ny sak i nytt vindu
Åpne tidligere sak
Importer dokumenter
Lagre
Eksporter
Lukk sak
Avslutt

Behavior:

Ny sak → create case in current window
Ny sak i nytt vindu → openNewCaseWindow
Åpne tidligere sak → open CaseSwitcher
Importer dokumenter → handleChooseFiles for active case
Lagre → no-op with toast if auto-save already active, otherwise persist current state
Eksporter → go to export view or block if not ready
Lukk sak → return to Saksoversikt / clear current window context
Avslutt → close app after safe save

## Rediger

Angre
Gjør om
Klipp ut
Kopier
Lim inn
Finn i saken

## Vis

Lys/mørk modus
Vis/skjul sidepanel
Zoom inn
Zoom ut
Nullstill zoom
Gå til Saksrom
Gå til Dokumenter
Gå til Kontrollstatus

## Vindu

Nytt vindu
Ny sak i nytt vindu
Åpne sak i nytt vindu
Lukk vindu

## Hjelp

Hjelp
Slik fungerer Evida
Personvern og lokal behandling
Sikker lokalmodus
Om Evida
Åpne loggmappe
Rapporter problem

# 24. Keyboard Shortcuts

Create:

src/lib/shortcuts.ts

Implement:

Ctrl+N          Ny sak
Ctrl+Shift+N    Ny sak i nytt vindu
Ctrl+O          Åpne tidligere sak
Ctrl+I          Importer dokumenter
Ctrl+F          Finn i saken
Ctrl+K          Sakspilot / Command palette
Ctrl+,          Innstillinger
Ctrl+W          Lukk vindu
Ctrl+Q          Avslutt

Rule:

If shortcut is shown in UI, it must work.
If Ctrl+K is shown, implement Command Palette/Sakspilot or remove the label until implemented.

# 25. Settings System

Create:

src/components/settings/SettingsView.tsx

Recommended files:

src/components/settings/SettingsShell.tsx
src/components/settings/GeneralSettings.tsx
src/components/settings/CaseRoomSettings.tsx
src/components/settings/DocumentSettings.tsx
src/components/settings/SecuritySettings.tsx
src/components/settings/StorageSettings.tsx
src/components/settings/AiProviderSettings.tsx
src/components/settings/AccessibilitySettings.tsx
src/components/settings/ShortcutSettings.tsx
src/components/settings/AboutSettings.tsx

Entry points:

Menu → Innstillinger
Ctrl+,
Header → Innstillinger

Required sections:

Generelt
Saksrom
Dokumenter
Sikkerhet
Lagring
AI-provider
Tilgjengelighet
Tastatursnarveier
Om Evida

MVP priority:

1. Sikkerhet
2. Saksrom
3. Lagring
4. Tilgjengelighet
5. Tastatursnarveier

# 26. Security Settings — Status First

Security tab must start with status.

Show:

Sikkerhetsstatus

Lokal behandling: Aktiv
Ekstern AI: Av / Aktiv / Krever kontroll
Kryptert lagring: Aktiv
Full databasekryptering: Ikke aktiv
Database: Lokal
Produksjonsbruk: Ikke godkjent for ekte klientdata ennå / Godkjent

Use existing:

getDatabaseSecurityStatus()

Show fields:

encrypted_at_rest
cipher
key_source
database_path
plaintext_backups
warnings

Do not claim SQLCipher/full database encryption unless implemented.

## Security controls

### Lokal behandling

[x] Behandle dokumenter lokalt som standard
[x] Ikke send dokumentinnhold til eksterne tjenester uten eksplisitt godkjenning
[x] Vis advarsel før ekstern AI brukes

### Ekstern AI

[ ] Tillat ekstern AI-provider
[ ] Tillat sending av korte kildeutdrag
[ ] Tillat sending av hele dokumenter
[x] Krev bekreftelse hver gang

Defaults:

external_ai_enabled = false
allow_source_excerpt_sending = false
allow_full_document_sending = false
require_external_ai_confirmation = true

### Logging

[x] Ikke logg dokumenttekst
[x] Ikke logg chatinnhold
[x] Ikke logg sensitive filbaner
[x] Rediger sensitive felt i feillogger

Loggnivå:
- Minimal
- Normal
- Feilsøking

Defaults:

redact_logs = true
log_level = normal

### Eksport

[x] Krev kontroll før eksport
[x] Inkluder kildeoversikt i eksport
[x] Merk eksport med dekningsgrad
[x] Advar hvis saken ikke er klar for utkastkontroll
[ ] Tillat eksport uten kontroll

Defaults:

block_export_without_control = true
allow_export_without_control = false

# 27. AI-provider Gating

Current ask_case_ai should be protected by settings.

Before external provider call:

1. Read external_ai_enabled.
2. If false: return EXTERNAL_AI_DISABLED_BY_SETTINGS.
3. If true and confirmation required: frontend must confirm before calling.
4. Never send full documents by default.
5. Only selected source excerpts may be sent.

Backend rule:

Even if frontend has a bug, backend must not send external AI requests when external_ai_enabled=false.

# 28. Storage Settings

Use existing:

openLocalDataFolder()
getDatabaseSecurityStatus()
exportDiagnostics()

Show:

Lokal lagringsplass
- Database path
- Åpne lokal datamappe
- Åpne loggmappe
- Eksporter diagnosepakke

Later additions:

- Endre lagringsmappe
- Backup-frekvens
- Kryptert backup
- Tøm cache

Important:

Do not use sensitive case names in physical folder paths.

If per-case folders are added, use:

cases/case_<caseId>/

Never:

cases/<client name or case name>/

# 29. Accessibility Settings

Add controls:

Tekst
- Normal tekst
- Stor tekst
- Ekstra stor tekst

Bevegelse
- Reduser animasjon
- Skru av typewriter-effekt
- Skru av auto-scroll under svar

Kontrast
- Standard
- Høy kontrast

Skjermleser
- Annonser importstatus
- Annonser når svar er ferdig
- Annonser når saksoppsummering er klar

Behavior:

- typewriter disabled removes progressive reveal
- auto-scroll disabled prevents forced scroll while answer writes
- high contrast adds root class
- reduced motion suppresses non-essential animations

# 30. Import Progress Behavior

Current import statuses should be kept:

selected
validating
hashing
extracting
chunking
ready
needs_attention
failed

Fix UX so progress does not bounce visually.

Required behavior:

- progress moves forward step-by-step
- completed steps stay completed
- active step is highlighted
- failed/needs_attention is explicit
- view auto-scrolls to current progress unless user disabled auto-scroll

This must work per window/case.

# 31. Empty State Rule

When a new case opens, show calm empty state:

Start med dokumentene

Dra dokumenter hit eller velg filer for å bygge saksgrunnlaget.

Before import:

- show upload action
- show what happens next in simple language
- hide heavy dashboard/status boxes
- hide advanced technical details by default

After import:

- show processing progress
- auto-scroll to current progress/status area if enabled
- show Saksrom summary when ready

# 32. What Not To Do

- Do not rebuild Evida from scratch.
- Do not replace the SQLite model.
- Do not remove existing working commands.
- Do not introduce one global activeCaseId shared across windows.
- Do not allow two write windows for the same case in MVP.
- Do not use case names in physical folder paths.
- Do not show fake menu items that do nothing.
- Do not show Ctrl+K unless it actually opens Sakspilot/Command Palette.
- Do not claim full DB encryption if only field encryption exists.
- Do not send document content to external AI when external AI is disabled.
- Do not allow full document sending by default.
- Do not log document text or chat content.
- Do not hide production-readiness warnings.

# 33. Direct Codex Task Prompt

Use this as the direct copy-paste prompt for Codex/NBY developer.

# Task: Implement Evida Desktop Multi-Window, Menus, Case Switcher, Settings & Security

You are working in the existing CasePilot/Evida repo:

https://github.com/knutnilsen87-collab/CasePilot

Active app path:

`evida-core/desktop-tauri`

This is an existing Tauri 2 + React + Rust + SQLite desktop app. Do not rebuild it from scratch.

## Goal

Make Evida behave like a professional desktop legal workspace:

- user can create a new case from anywhere
- user can switch cases
- user can open a new case in a new window
- user can open an existing case in a new window
- each window has isolated case context
- app has desktop menus and real shortcuts
- app has Settings with a status-first Security tab

## Existing files to modify

Frontend:

- `src/App.tsx`
- `src/types.ts`
- `src/lib/api.ts`
- `src/components/Sidebar.tsx`
- `src/styles.css`

Backend:

- `src-tauri/src/commands.rs`
- `src-tauri/src/db.rs`
- `src-tauri/src/domain.rs`
- `src-tauri/src/lib.rs`
- `src-tauri/tauri.conf.json` if needed

New frontend files to add:

- `src/components/CaseHeader.tsx`
- `src/components/CaseSwitcher.tsx`
- `src/components/DesktopMenuBar.tsx` if native menu is not implemented first
- `src/components/settings/SettingsView.tsx`
- `src/components/settings/SecuritySettings.tsx`
- `src/components/settings/StorageSettings.tsx`
- `src/components/settings/CaseRoomSettings.tsx`
- `src/components/settings/AccessibilitySettings.tsx`
- `src/components/settings/ShortcutSettings.tsx`
- `src/lib/windowCaseContext.ts`
- `src/lib/shortcuts.ts`

New backend file optional:

- `src-tauri/src/menu.rs`

## Requirements

### 1. Window-scoped case context

Replace direct use of `selectedCaseId` as the mental model with:

```ts
type WindowCaseContext = {
  windowId: string;
  caseId: string | null;
  displayName: string;
  caseNumber?: string | null;
  workspaceView: ViewKey;
};
```

Each window must own its own active case.

Do not use shared global activeCaseId across all windows.

### 2. Case Header

Add `CaseHeader` showing active case name, case number, document count, page count, source coverage, readiness, New case, Switch case and Settings.

### 3. Sidebar

Add:

- `+ Ny sak`
- `Bytt sak`
- optional `Ny sak i nytt vindu`

### 4. Case Switcher

Add `CaseSwitcher` with cases, document count, page count, source coverage, risk level, last opened and actions:

- Åpne
- Åpne i nytt vindu
- Gi nytt navn

### 5. Backend DB additions

Add to `cases`:

- `case_number TEXT`
- `last_opened_at TEXT`
- `workspace_path TEXT`

Add table:

```sql
CREATE TABLE IF NOT EXISTS app_settings (
  key TEXT PRIMARY KEY,
  value_json TEXT NOT NULL,
  updated_at TEXT NOT NULL
);
```

### 6. Backend commands

Add:

- `rename_case`
- `set_case_number`
- `mark_case_opened`
- `get_setting`
- `set_setting`
- `list_settings`
- `open_new_case_window`
- `open_case_window`
- `set_current_window_title`

Register them in `src-tauri/src/lib.rs`.

### 7. Multi-window behavior

`open_new_case_window`:

1. Create new case.
2. Mark it opened.
3. Open new Tauri window with label `case-window-<caseId>`.
4. Bind new window to that case.
5. Current window remains unchanged.

`open_case_window(caseId)`:

1. If `case-window-<caseId>` exists, focus it.
2. Else open new Tauri window.
3. Mark case opened.
4. Current window remains unchanged.

MVP rule:

Do not allow duplicate write windows for same case.

### 8. Menus

Implement native Tauri menu if practical, otherwise add in-app `DesktopMenuBar`.

Required menus:

- Fil
- Rediger
- Vis
- Vindu
- Hjelp

Required Fil items:

- Ny sak
- Ny sak i nytt vindu
- Åpne tidligere sak
- Importer dokumenter
- Lagre
- Eksporter
- Lukk sak
- Avslutt

### 9. Shortcuts

Implement:

- Ctrl+N: Ny sak
- Ctrl+Shift+N: Ny sak i nytt vindu
- Ctrl+O: Åpne tidligere sak
- Ctrl+I: Importer dokumenter
- Ctrl+F: Finn i saken
- Ctrl+K: Sakspilot / Command palette
- Ctrl+,: Innstillinger
- Ctrl+W: Lukk vindu
- Ctrl+Q: Avslutt

If shortcut is shown in UI, it must work.

### 10. Settings

Add Settings UI with sections:

- Sikkerhet
- Saksrom
- Lagring
- Tilgjengelighet
- Tastatursnarveier
- Generelt
- Dokumenter
- AI-provider
- Om Evida

MVP first:

- Sikkerhet
- Saksrom
- Lagring
- Tilgjengelighet
- Tastatursnarveier

### 11. Security tab

Security must be status-first.

Show:

- Lokal behandling
- Ekstern AI
- Kryptert lagring
- Full databasekryptering
- Database path
- Produksjonsbruk status

Use existing `get_database_security_status`.

Defaults:

- external AI disabled
- full document sending disabled
- external AI confirmation required
- export without control disabled
- log redaction enabled

### 12. AI provider safety

`ask_case_ai` must respect settings:

- if external AI disabled, return `EXTERNAL_AI_DISABLED_BY_SETTINGS`
- never send full documents by default
- send only selected source excerpts
- require confirmation if setting says so

### 13. Acceptance tests

Run:

```bash
cd evida-core/desktop-tauri
npm.cmd run build
npm.cmd run tauri:build
```

Manual smoke test:

1. Open app.
2. Create new case from sidebar.
3. Create new case from Ctrl+N.
4. Open case switcher with Ctrl+O.
5. Rename case.
6. Open existing case in new window.
7. Open same case again and verify existing window focuses.
8. Create new case in new window with Ctrl+Shift+N.
9. Import document into new window and verify original window case is unchanged.
10. Open Settings with Ctrl+,.
11. Verify Security tab shows real DB security status.
12. Verify external AI disabled by default.
13. Verify shown shortcuts work.

# 34. Final Manual Smoke Test

1. Start app from Start Evida.bat or tauri dev.
2. Verify app opens to expected start state.
3. Click + Ny sak in sidebar.
4. Confirm new case appears in header.
5. Import a test document.
6. Verify document attaches to correct case.
7. Press Ctrl+O.
8. Verify CaseSwitcher opens.
9. Open a different case.
10. Verify header/window title changes.
11. Press Ctrl+Shift+N.
12. Verify new window opens with new empty case.
13. Import document in new window.
14. Verify original window does not change case or import state.
15. In CaseSwitcher, open an existing case in new window.
16. Try opening same case again.
17. Verify existing window focuses instead of duplicate write window.
18. Press Ctrl+,.
19. Verify Settings opens.
20. Open Sikkerhet.
21. Verify local DB/security status appears.
22. Verify external AI is off by default.
23. Verify full document sending is off by default.
24. Verify export without control is off by default.
25. Run npm build.
26. Run tauri build.

# 35. CTO Notes

The safe implementation strategy is:

Current app = working single-window legal workspace
Target app = professional multi-window desktop legal workspace

The backend is already mostly case-scoped. The biggest risk is frontend state and window management.

Therefore:

1. Stabilize windowCaseContext first.
2. Add CaseHeader and CaseSwitcher second.
3. Add menus/shortcuts third.
4. Add multi-window fourth.
5. Add Settings/Security fifth.

Most important non-negotiable rule:

No operation may run without an explicit caseId when it reads or writes case data.

For a legal desktop app, this is not architecture polish. It is a trust, safety and data-integrity requirement.